TEST PLAN

Online Movie Ticket Booking Application

BookMyShow (bookmyshow.com)

| Project Name | Online Movie Ticket Booking Application Testing |
| --- | --- |
| Application URL | https://www.bookmyshow.com |
| Prepared By | Vani M |
| Date | Fill your date here |
| Version | 1.0 |

1.  Introduction

This Test Plan describes the approach for testing BookMyShow, an online movie ticket booking application. It covers what will be tested, how it will be tested, and the tools used.

2.  Objective

To verify that the core functionalities of BookMyShow work correctly and to validate the application using functional, negative, and boundary testing techniques.

3.  Scope

In Scope:

• Login / Registration

• Search

• Seat Selection

• Booking & Payment

• Cancellation

• UI

Out of Scope:

• Admin panel, API testing, database testing, performance testing

4.  Test Approach

Manual testing will be performed using Google Chrome browser, following Functional, Negative, Equivalence Partitioning (EP), and Boundary Value Analysis (BVA) techniques. Test cases will be documented in Microsoft Excel using the standard Header–Body–Footer format.

5.  Test Environment

| Operating System | Windows 11 |
| --- | --- |
| Browser | Google Chrome (Latest Version) |
| Application URL | https://www.bookmyshow.com |
| Tools | Microsoft Excel, Microsoft Word |

6.  Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | This document |
| Test Cases | Excel file with 43 test cases |
| Test Summary Report | Final results of test execution |
| RTM | Requirement to test case mapping |

7.  Schedule

| Day | Activity |
| --- | --- |
| Day 1 | Understand application + Write Test Plan |
| Day 2–3 | Write Test Cases |
| Day 4 | Execute Test Cases |
| Day 5 | Write Test Summary Report + RTM |
| Day 6 | Upload to GitHub |

8.  Sign Off

| Prepared By | Vani M |
| --- | --- |
| Reviewed By | Gaja Sir (Manual testing trainer) |
| Approved By | Gaja Sir f(Manual testing trainer) |

— End of Test Plan —